VIGIL

"Always watching. Always ready."

User Stories & Epics

Powered by ARIA — Advanced Risk Intelligence Analytics

| Version | 1.0 |
| --- | --- |
| Date | May 2026 |
| Status | Draft |
| Total Epics | 8 |
| Total Stories | 34 |
| Total Points | 166 |

# Introduction

This document breaks down Vigil into Agile Epics and User Stories. Each story follows the standard format:

"As a [persona], I want [goal] so that [benefit]."

Story points follow the Fibonacci scale (1, 2, 3, 5, 8, 13). Priority is one of: Critical, High, Medium, Low.

Each story includes Acceptance Criteria that define the conditions for completion — suitable for direct import into Jira or Linear.

## Personas

The following personas are referenced throughout this document:

- L1 Analyst — Junior SOC analyst, read-only triage role

- L2 Analyst — Senior SOC analyst, full investigation access

- SOC Manager — Team lead, incident assignment and compliance export

- CISO — Executive, overview-only access

- Compliance Officer — Audit and evidence export role

- Data Engineer — Platform builder, responsible for pipeline and infrastructure

- Developer — API consumer or integration engineer

# Epic Summary

| Epic ID | Epic Name | Description | Stories |
| --- | --- | --- | --- |
| E-001 | ARIA Ingest | Hybrid batch + streaming threat data ingestion from CISA KEV, URLhaus, and GitHub | 5 |
| E-002 | ARIA Rules Engine | Deterministic, explainable risk scoring (0–100) with rule-based detection logic | 4 |
| E-003 | Command Center | React SOC dashboard — Overview, Entity Queue, Timeline, Triage Report, Q&A | 7 |
| E-004 | Real-Time Streaming | WebSocket-based live push updates to the Command Center | 2 |
| E-005 | Pipeline Monitoring | Prometheus/Grafana SLO tracking, Alertmanager rules, stream freshness checks | 4 |
| E-006 | Vigil Comply | PCI-DSS and SOC 2 compliance evidence generation and one-click export | 3 |
| E-007 | RBAC & Auth | Five-role access model, JWT sessions, API key authentication, WebSocket tickets | 4 |
| E-008 | ARIA API | FastAPI REST + WebSocket serving layer with rate limiting and metrics | 5 |

# E-001 — ARIA Ingest: Threat Data Ingestion

Covers the full ingestion pipeline — batch snapshots, streaming events, Bronze lake writes, idempotent warehouse upserts, and dbt incremental transformations.

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-001 |  | As a Data Engineer, I want schedule daily batch ingestion of the CISA KEV feed so that known exploited vulnerabilities are always current in the warehouse. | 5 pts | Critical |
| Acceptance Criteria - CISA KEV JSON feed is fetched on a configurable schedule (default: daily) - Raw snapshot is written as an immutable JSONL file to MinIO Bronze layer - Data is loaded into Postgres raw.kev_entries via idempotent upsert (no duplicates on re-run) - dbt staging model stg_kev_entries passes all schema tests - Failed fetch is logged and retried up to 3 times before alerting |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-002 |  | As a Data Engineer, I want stream URLhaus malicious URL events through Redpanda in near real-time so that the platform has continuous, low-latency threat intelligence without polling. | 8 pts | Critical |
| Acceptance Criteria - Python producer polls URLhaus feed and publishes events to Redpanda topic security.events - Consumer reads from topic with at-least-once delivery semantics - Each event is written as an append-only JSONL batch to MinIO Bronze - Consumer performs idempotent upsert into raw.urlhaus_events (deduplication by event_id) - Kafka offsets are committed only after durable write to both MinIO and Postgres - Consumer lag is exposed as a Prometheus metric (threat_risk_stream_ingest_lag_minutes) |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-003 |  | As a Data Engineer, I want to write all raw ingest payloads to an immutable Bronze data lake so that data is replayable and auditable independently of the warehouse. | 5 pts | High |
| Acceptance Criteria - MinIO bucket is configured with object-lock or write-once semantics - All batch and streaming payloads land in Bronze before any transformation - Files follow a consistent partition scheme: source/year/month/day/filename - A Make target (make replay-bronze) can re-ingest from Bronze without re-fetching upstream feeds |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-004 |  | As a Data Engineer, I want to run dbt incremental models so that only new or changed data is reprocessed so that transformation runs are fast and do not recompute the full history on every execution. | 8 pts | High |
| Acceptance Criteria - dbt incremental model fct_urlhaus_threat_events uses merge strategy with a lookback window - Late-arriving events within the lookback window are correctly merged, not duplicated - dbt source freshness test fails the build if source data is older than 15 minutes - dbt tests (not_null, unique, accepted_values) pass on all mart models - CI pipeline runs dbt build + source freshness check on every pull request |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-005 |  | As a Data Engineer, I want ingest GitHub security events as an additional threat signal source so that code-repository-based threats are correlated alongside network and endpoint signals. | 5 pts | Medium |
| Acceptance Criteria - GitHub producer publishes events to the Redpanda security.events topic - Events are distinguishable from URLhaus events by a source field - GitHub events appear in raw.security_events within 60 seconds of publication - dbt staging model stg_github_events is tested and documented |  |  |  |  |

# E-002 — ARIA Rules Engine: Explainable Risk Scoring

Covers the deterministic rule evaluation, score aggregation, risk band classification, and human-readable explanation attached to every Vigil Score.

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-006 |  | As a L1 Analyst, I want to see a Vigil Score (0–100) on every entity in the risk queue so that I can immediately prioritize my triage without reading raw event logs. | 8 pts | Critical |
| Acceptance Criteria - Every entity in mart_soc_entity_risk_current has a vigil_score between 0 and 100 - Score is recalculated after each new event batch or streaming micro-batch - Score is visible in the Entity Risk Queue sorted descending by default - Score updates are reflected in the Command Center within 60 seconds of a new event |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-007 |  | As a L1 Analyst, I want to see which specific rules fired on an entity and how many points each contributed so that I can explain the score to my manager or to leadership without digging through raw logs. | 5 pts | Critical |
| Acceptance Criteria - Each risk event row in mart_soc_risk_events includes: rule_name, points_awarded, event_description - The Entity Risk Queue shows the top 3 contributing rules per entity - The Triage Report lists all fired rules with their point contributions - No score is ever shown without at least one human-readable reason |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-008 |  | As a SOC Manager, I want have entities automatically classified into Low / Medium / High / Critical risk bands so that I can route alerts to the correct analyst tier without manually interpreting raw scores. | 3 pts | High |
| Acceptance Criteria - Risk bands are applied as: Low (0–29), Medium (30–59), High (60–79), Critical (≥ 80) - Band is stored as risk_band column and exposed via the ARIA API - Recommended action is derived from band: Monitor / Investigate / Escalate / Incident Response - Band label and recommended action appear on every entity card in the Command Center |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-009 |  | As a L2 Analyst, I want to have the Vigil Score capped at 100 regardless of how many rules fire so that a single catastrophic event does not dwarf every other entity and hide secondary threats. | 2 pts | Medium |
| Acceptance Criteria - Score accumulation stops at 100; additional rule hits beyond 100 are recorded but do not inflate the displayed score - All fired rules are still listed in the rule breakdown even when the score is capped - A cap indicator is shown when a score has been capped (e.g. "Score capped at 100") |  |  |  |  |

# E-003 — Vigil Command Center: SOC Dashboard

Covers all views and analyst workflow actions inside the React-based SOC Command Center.

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-010 |  | As a L1 Analyst, I want to see an Overview page summarizing organisational risk posture when I log in so that I can orient myself instantly without navigating to multiple screens. | 5 pts | Critical |
| Acceptance Criteria - Overview displays: active incident count, critical entity count, risk band distribution chart - Overview is the default landing page for L1 Analyst and CISO roles - Data on the Overview page is no older than 60 seconds - Overview renders correctly in offline mode using last known state |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-011 |  | As a L2 Analyst, I want to view a sortable, filterable Entity Risk Queue ranked by Vigil Score so that I can find the highest-risk entities instantly and begin investigation without scrolling through noise. | 8 pts | Critical |
| Acceptance Criteria - Queue shows: entity name, entity type, Vigil Score, risk band, top contributing rules, recommended action - Queue is sortable by: Vigil Score (default desc), entity name, risk band - Queue is filterable by: risk band, entity type, investigated status - Free-text search filters by entity name or rule name - Clicking an entity opens the Incident Timeline for that entity - "Mark as investigated" action is available to L2 Analyst and SOC Manager roles |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-012 |  | As a L2 Analyst, I want to view a full Incident Timeline for any active incident so that I can understand the complete attack chain — from initial access through to lateral movement — in a single view. | 8 pts | High |
| Acceptance Criteria - Timeline shows events in chronological order with: timestamp, entity, event type, rule triggered, score delta - Timeline is sourced from mart_soc_incident_timelines - Each event is color-coded by severity (info / warning / critical) - Timeline is accessible to L2 Analyst, SOC Manager, and CISO roles - Timeline updates live when new events arrive via WebSocket |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-013 |  | As a L2 Analyst, I want access an auto-generated Triage Report for any incident so that I do not have to manually compile event context before escalating or documenting a case. | 5 pts | High |
| Acceptance Criteria - Triage Report includes: incident ID, affected entities, timeline summary, all fired ARIA rules with points, recommended next action - Report is generated server-side from mart_soc_incident_timelines and mart_soc_risk_events - Report is available via GET /v1/soc/incidents/{id}/triage-report - Report renders in the Command Center and can be exported as plain text |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-014 |  | As a L2 Analyst, I want to ask structured analyst questions and receive live data answers via the Q&A assistant so that I can answer specific operational questions without writing SQL or switching tools. | 5 pts | Medium |
| Acceptance Criteria - At least 5 question templates are available (e.g. "Which entities accessed a critical asset after hours?") - Each question maps to a pre-built SQL query executed against live mart data - Results are returned in under 2 seconds for the seeded dataset - Question templates are accessible via GET /v1/soc/qna/templates - Individual question results are accessible via GET /v1/soc/qna/{question_id} |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-015 |  | As a L1 Analyst, I want to have the Command Center auto-refresh all data every 60 seconds so that I never miss a new High or Critical risk event during a monitoring shift. | 3 pts | High |
| Acceptance Criteria - All dashboard views refresh automatically every 60 seconds - A manual "Refresh now" button is always available - Last refresh timestamp is visible in the UI - Auto-refresh continues in the background even when a detail panel is open |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-016 |  | As an Any User, I want to have the Command Center enter offline mode when the ARIA API is unreachable so that I can still see the last known incident state and understand the connection error without losing context. | 3 pts | Medium |
| Acceptance Criteria - Offline mode activates within 5 seconds of API unavailability - Last known incident state (seeded or cached) is rendered in offline mode - Page header shows a clear connection error banner distinguishing: auth failure / network error / server error - Offline mode resolves automatically when the API becomes reachable again |  |  |  |  |

# E-004 — Real-Time Streaming: WebSocket Live Updates

Covers live push updates to the Command Center via authenticated WebSocket connection.

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-017 |  | As a L2 Analyst, I want to receive live risk score updates in the Command Center without manually refreshing so that I always see the current threat picture during an active incident without missing score changes. | 8 pts | High |
| Acceptance Criteria - WebSocket connection is established at /v1/soc/stream after successful authentication - New events and score changes are pushed to the client within 5 seconds of being written to the warehouse - Entity Risk Queue and Incident Timeline update in place without full page reload - Connection drop is detected and auto reconnected with exponential backoff (max 30s) - WebSocket connection uses ticket-based auth (see US-018) |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-018 |  | As a L2 Analyst, I want to receive a short-lived WebSocket ticket on login so that my live feed connection is authenticated without embedding long-lived credentials in the browser. | 3 pts | High |
| Acceptance Criteria - GET /ws-ticket returns a short-lived token (TTL ≤ 60 seconds) after successful login - WebSocket handshake requires a valid ticket as a query parameter - Expired or invalid tickets are rejected with HTTP 401 before the WebSocket is upgraded - Ticket is single-use and invalidated after first WebSocket handshake |  |  |  |  |

# E-005 — Pipeline Health & SLO Monitoring

Covers Prometheus metric exposition, Grafana SLO dashboards, Alertmanager rules, and stream freshness tracking.

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-019 |  | As a Data Engineer, I want expose Prometheus metrics from the ARIA API on a /metrics endpoint so that I can track API availability, request latency, and error rates without custom instrumentation. | 5 pts | High |
| Acceptance Criteria - GET /metrics returns Prometheus text format scraped every 15 seconds - Metrics include: threat_risk_api_requests_total (by method, path, status), threat_risk_api_request_duration_seconds (histogram) - /metrics endpoint is public (no auth required) for Prometheus scraping - All existing API routes are instrumented without code duplication |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-020 |  | As a SOC Manager, I want to view a Grafana dashboard showing live SLO burn rates and pipeline health so that I can assess platform reliability at a glance without querying Prometheus directly. | 5 pts | Medium |
| Acceptance Criteria - Grafana dashboard is provisioned automatically from a checked-in JSON definition - Dashboard panels include: API availability %, p95 latency trend, stream ingest lag, pipeline success ratio - SLO target lines are overlaid on each panel (99.5% availability, 750ms latency, 15min lag) - Dashboard is accessible at http://localhost:3000 with no manual configuration after stack startup |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-021 |  | As a Data Engineer, I want to have Alertmanager fire alerts when SLOs are at risk of being breached so that I am notified of degraded pipeline health before analysts experience impact. | 5 pts | High |
| Acceptance Criteria - Alert HighApi5xxRate fires when 5xx rate > 5% for 2 consecutive minutes - Alert ApiP95LatencyHigh fires when p95 latency > 750ms for 5 consecutive minutes - Alert StreamIngestLagHigh fires when stream lag > 15 minutes for 5 consecutive minutes - All alerts route to Alertmanager and are logged by the alert-log sink - Alert payload includes: alert name, severity, current metric value, threshold |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-022 |  | As a Data Engineer, I want have stream freshness tracked and surfaced as a metric so that stale data is flagged before analysts make decisions based on outdated threat intelligence. | 3 pts | High |
| Acceptance Criteria - threat_risk_stream_ingest_lag_minutes metric reflects age of most recent streamed event - dbt source freshness test fails the build if source data exceeds the 15-minute freshness threshold - Stream lag is visible in both the Grafana dashboard and the GET /v1/trends/stream-lag API endpoint |  |  |  |  |

# E-006 — Vigil Comply: Compliance Evidence Module

Covers audit evidence generation and export for PCI-DSS and SOC 2, sourced directly from live threat and event data.

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-023 |  | As a Compliance Officer, I want to export a PCI-DSS audit evidence report directly from Vigil so that I do not have to manually gather evidence from disparate systems ahead of an audit. | 8 pts | High |
| Acceptance Criteria - GET /v1/soc/compliance/pci-dss returns structured evidence mapped to PCI-DSS controls - Evidence is sourced from mart_soc_compliance_evidence and reflects live event data - Report is returned in under 60 seconds for the full dataset - Report includes control ID, control description, evidence type, event count, date range - Export is restricted to SOC Manager and Compliance Officer roles |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-024 |  | As a Compliance Officer, I want to export a SOC 2 audit evidence report directly from Vigil so that audit preparation time is reduced from days to under 60 seconds. | 8 pts | High |
| Acceptance Criteria - GET /v1/soc/compliance/soc2 returns structured evidence mapped to SOC 2 Trust Service Criteria - Evidence is sourced from mart_soc_compliance_evidence - Report is returned in under 60 seconds - Report includes the same fields as the PCI-DSS report with SOC 2-specific control mappings - Export is restricted to SOC Manager and Compliance Officer roles |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-025 |  | As a SOC Manager, I want have compliance evidence tied to actual live event data, not static reports so that audit evidence accurately reflects what happened in the system — not a snapshot from last quarter. | 5 pts | High |
| Acceptance Criteria - mart_soc_compliance_evidence is rebuilt on each dbt run using live event data - Evidence timestamps reflect actual event times, not report generation times - Evidence is visually presented in the Vigil Comply view in the Command Center |  |  |  |  |

# E-007 — Role-Based Access Control & Authentication

Covers the five-role access model, JWT session management, API key authentication, and WebSocket ticket issuance.

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-026 |  | As a Data Engineer, I want to have five predefined roles enforced at the API level (L1 Analyst, L2 Analyst, SOC Manager, CISO, Compliance Officer) so that access to views and actions is automatically restricted by role without per-endpoint manual checks. | 8 pts | Critical |
| Acceptance Criteria - Roles are assigned at login and encoded in the JWT claims - Each API endpoint declares its minimum required role; requests from lower roles receive HTTP 403 - Command Center login screen allows role selection (local demo mode) - Role is visible in the Command Center UI header for the active session |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-027 |  | As a L1 Analyst, I want to be restricted to read-only access so I cannot accidentally modify incident state so that junior analysts cannot inadvertently close incidents, change assignments, or export compliance data. | 2 pts | Critical |
| Acceptance Criteria - L1 Analyst role cannot access PATCH /incidents/{id}/state - L1 Analyst role cannot access POST /incidents/{id}/actions - Compliance export endpoints return HTTP 403 for L1 Analyst role - Write-action buttons are hidden (not just disabled) in the Command Center for L1 Analyst |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-028 |  | As a CISO, I want to see only the Overview page when I log into Vigil so that I get a clear executive summary of organisational risk without being distracted by operational triage details. | 3 pts | High |
| Acceptance Criteria - CISO role is redirected to Overview on login and cannot navigate to Entity Queue, Timeline, or Comply - Navigation items for restricted views are hidden for CISO role - Overview data is available to CISO in read-only mode |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-029 |  | As an Any User, I want to have my session managed with JWT access tokens and refresh tokens so that my session stays alive across a full working shift without requiring repeated logins. | 5 pts | High |
| Acceptance Criteria - POST /login returns an access token (short TTL) and a refresh token (long TTL) - POST /refresh issues a new access token when the current one is near expiry - POST /logout invalidates the refresh token server-side - GET /me returns the current user profile and role for the active token - Expired access tokens receive HTTP 401; client automatically attempts refresh before prompting re-login |  |  |  |  |

# E-008 — ARIA API: REST & WebSocket Interface

Covers the FastAPI serving layer — rate limiting, API key auth, CORS, health endpoints, and incident management routes.

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-030 |  | As a Developer, I want to have all protected API endpoints rate-limited to 120 requests per minute by default so that the ARIA API is protected from abuse and does not degrade for other users during high-volume requests. | 3 pts | High |
| Acceptance Criteria - Rate limit is enforced via middleware on all routes except /health and /metrics - Default limit is 120 requests/minute per client IP (configurable via API_RATE_LIMIT_PER_MINUTE) - Requests exceeding the limit receive HTTP 429 with a Retry-After header - Rate limiting is tested in the API integration test suite |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-031 |  | As a Developer, I want to authenticate to protected ARIA API routes using an API key header (x-api-key) so that only authorised clients can access SOC and compliance data. | 5 pts | Critical |
| Acceptance Criteria - API key auth is enabled when API_AUTH_ENABLED=true (disabled by default for local dev) - Protected routes return HTTP 401 when x-api-key is missing or invalid - /Health and /metrics remain public regardless of auth setting - API key auth and JWT auth coexist: machine clients use API key, human clients use JWT |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-032 |  | As a L2 Analyst, I want update incident status via PATCH /incidents/{id}/state from the Command Center so that incident lifecycle is managed through the Vigil interface without switching to a separate ticketing tool. | 3 pts | High |
| Acceptance Criteria - PATCH /incidents/{id}/state accepts: status, assignee, notes fields - Response returns the updated incident state with ETag for optimistic concurrency - Concurrent updates are protected by If-Match header check (returns HTTP 412 on conflict) - Action is restricted to L2 Analyst, SOC Manager roles |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-033 |  | As a Developer, I want have /health and /metrics endpoints remain public and unauthenticated so that monitoring systems (Prometheus, load balancers, uptime checkers) can scrape without credentials. | 2 pts | High |
| Acceptance Criteria - /health returns HTTP 200 with {"status": "ok"} and current timestamp - /metrics returns Prometheus text format - Both endpoints bypass rate limiting and API key checks - Both endpoints are tested in the API unit test suite |  |  |  |  |

| Story ID |  | User Story | Points | Priority |
| --- | --- | --- | --- | --- |
| US-034 |  | As a Developer, I want have CORS configured to allow requests from known Vigil Command Center origins so that the React Command Center can call the ARIA API securely without cross-origin errors. | 2 pts | Medium |
| Acceptance Criteria - Allowed origins are configurable via API_CORS_ORIGINS environment variable - Default allowed origins: http://localhost:5173, http://localhost:8600 - CORS pre-flight (OPTIONS) requests return correct Allow headers - Authorization and x-api-key headers are included in allowed CORS headers |  |  |  |  |

# Story Index

| Story ID | Epic | Title | Points | Priority |
| --- | --- | --- | --- | --- |
| US-001 | E-001 | Schedule daily CISA KEV batch ingestion | 5 | Critical |
| US-002 | E-001 | Stream URLhaus events through Redpanda | 8 | Critical |
| US-003 | E-001 | Write all raw payloads to Bronze data lake | 5 | High |
| US-004 | E-001 | Run dbt incremental models on new/changed data | 8 | High |
| US-005 | E-001 | Ingest GitHub security events as a threat signal | 5 | Medium |
| US-006 | E-002 | Show Vigil Score (0–100) on every entity | 8 | Critical |
| US-007 | E-002 | Show which rules fired and their point contributions | 5 | Critical |
| US-008 | E-002 | Classify entities into risk bands with recommended actions | 3 | High |
| US-009 | E-002 | Cap Vigil Score at 100 to prevent inflation | 2 | Medium |
| US-010 | E-003 | Display an Overview page on login | 5 | Critical |
| US-011 | E-003 | View a sortable, filterable Entity Risk Queue | 8 | Critical |
| US-012 | E-003 | View a full Incident Timeline for any incident | 8 | High |
| US-013 | E-003 | Access an auto-generated Triage Report | 5 | High |
| US-014 | E-003 | Ask structured analyst questions via Q&A assistant | 5 | Medium |
| US-015 | E-003 | Auto-refresh all dashboard data every 60 seconds | 3 | High |
| US-016 | E-003 | Enter offline mode when ARIA API is unreachable | 3 | Medium |
| US-017 | E-004 | Receive live risk score updates via WebSocket | 8 | High |
| US-018 | E-004 | Receive a short-lived WebSocket ticket on login | 3 | High |
| US-019 | E-005 | Expose Prometheus metrics from the ARIA API | 5 | High |
| US-020 | E-005 | View Grafana SLO dashboard for pipeline health | 5 | Medium |
| US-021 | E-005 | Fire Alertmanager alerts when SLOs are at risk | 5 | High |
| US-022 | E-005 | Track and surface stream freshness as a metric | 3 | High |
| US-023 | E-006 | Export PCI-DSS audit evidence from Vigil | 8 | High |
| US-024 | E-006 | Export SOC 2 audit evidence from Vigil | 8 | High |
| US-025 | E-006 | Tie compliance evidence to live event data | 5 | High |
| US-026 | E-007 | Enforce five predefined roles at the API level | 8 | Critical |
| US-027 | E-007 | Restrict L1 Analyst to read-only access | 2 | Critical |
| US-028 | E-007 | Show CISO only the Overview page | 3 | High |
| US-029 | E-007 | Manage sessions with JWT access and refresh tokens | 5 | High |
| US-030 | E-008 | Rate-limit all protected API endpoints | 3 | High |
| US-031 | E-008 | Authenticate machine clients with API key header | 5 | Critical |
| US-032 | E-008 | Update incident status via PATCH endpoint | 3 | High |
| US-033 | E-008 | Keep /health and /metrics public and unauthenticated | 2 | High |
| US-034 | E-008 | Configure CORS for known Command Center origins | 2 | Medium |